OUTSOURCING PROJECT SUBMISSION

Health Facility Locator with Google Maps Integration

Prepared by: Olusegun, Joseph Olugbenga  |  March 2026

A. FIVERR PROJECT BRIEF

Project Title

Health Facility Locator with Google Maps Integration

Project Overview

Develop a Health Facility Locator feature that integrates Google Maps API to help users find the nearest health facilities — including hospitals, clinics, laboratories, and pharmacies — based on their current location. Users should be able to filter facilities by type and by specific services offered (e.g., immunization, radiology, maternity care).

Deliverables Required

- A fully functional React.js web application with Google Maps JavaScript API and Places API integration

- User geolocation detection using browser GPS to automatically center the map on the user's location

- Facility type filter (hospital, clinic, laboratory, pharmacy) with dynamic map updates

- Service-based filter (immunization, radiology, maternity, emergency, etc.)

- Search functionality allowing users to search by location name or address

- Facility detail card displaying name, address, opening hours, phone number, and ratings

- 'Get Directions' button linking directly to Google Maps navigation

- Mobile-responsive UI that works across all screen sizes and browsers

- Clean, well-documented code pushed to the provided GitHub repository

- Final deployment-ready build with setup documentation

Technical Requirements

- Frontend: React.js

- Maps: Google Maps JavaScript API + Places API

- Version Control: GitHub (repository link will be provided)

- Code must be modular, commented, and follow best practices

- All work submitted via pull requests — no direct commits to main branch

Budget

$300 – $400 (negotiable based on experience and portfolio)

Timeline

4 weeks from project kickoff (March 10 – April 7, 2026)

Communication

Daily updates via Fiverr messaging. Weekly milestone check-ins via video call. All progress tracked on GitHub and Google Sheets tracker shared with freelancer.

Important Notes

- Bid only if you have demonstrable Google Maps API experience — please share relevant portfolio samples

- Milestones will be reviewed before next payment is released

- 50% payment upfront, 50% upon final delivery and approval

- Revisions: up to 3 revision rounds included

B. GITHUB REPOSITORY

The repository has been set up with full project structure, placeholder component files, and a detailed TASKS.md file outlining all 20 tasks across 6 milestones. The freelancer will be added as a collaborator and must work via feature branches, submitting pull requests for each completed task.

Repository Structure

- README.md — Project overview, setup instructions, tech stack

- TASKS.md — Full task breakdown across 6 milestones (20 tasks total)

- src/components/ — MapView.js, FilterPanel.js, FacilityCard.js (placeholders)

- src/api/ — mapsApi.js (placeholder for Google Maps API integration)

- src/utils/ — helpers.js (placeholder for utility functions)

- docs/ — Project brief and documentation

- tests/ — Unit and integration test folder

- .env.example — Environment variable template

Version Control Strategy

- All features developed on separate branches (e.g., feature/map-component)

- Pull requests submitted for each completed task

- Code reviewed and approved by project manager before merging

- Commit messages must reference task ID (e.g., 'TASK-04: Implement MapView component')

- Main branch always reflects production-ready code only

GitHub Repository Link

Note: Repository is initialized locally. To make it public, push to GitHub at:

https://github.com/joseph-olusegun/health-facility-locator

C. GOOGLE SHEETS PROGRESS & BUDGET TRACKER

The project tracker has been created as an Excel/Google Sheets file with three tabs:

Tab 1: Task Tracker

Tracks all 20 tasks across 6 milestones with the following columns: Task ID, Milestone, Task Description, Assignee, Start Date, Due Date, Status (Done / In Progress / Pending), Priority (High / Medium / Low), and Notes. Color-coded by status for quick visual reference.

Tab 2: Budget Tracker

Tracks all project costs including freelancer fee ($350), Google Maps API usage ($50), hosting ($20), testing tools ($15), and a contingency buffer ($50). Total estimated budget: $485. Tracks estimated vs actual costs with variance calculation and payment status per line item.

Tab 3: Milestone Timeline

High-level view of all 6 milestones with start dates, end dates, status, and owner — giving a clean overview of the full project schedule at a glance.

The Google Sheets tracker file is attached to this submission as:

HealthFacilityLocator_ProjectTracker.xlsx

D. SELECTED FIVERR CANDIDATES

The following 5 Fiverr freelancer profiles were selected based on their demonstrated experience with Google Maps API integration, React.js development, strong review scores, and relevant portfolio work:

Candidate 1 — codewithanas

Profile: https://www.fiverr.com/codewithanas

Speciality: React.js Developer with Google Maps & Location-based app experience

Rating: 5.0 ⭐ (200+ reviews)

Reason for Selection: Strong portfolio of map-based web applications with clean code and fast delivery

Candidate 2 — fullstack_henry

Profile: https://www.fiverr.com/fullstack_henry

Speciality: Full Stack Developer — React, Node.js, Google Maps API

Rating: 4.9 ⭐ (150+ reviews)

Reason for Selection: Demonstrated Google Places API integration in healthcare-adjacent projects

Candidate 3 — react_pro_dev

Profile: https://www.fiverr.com/react_pro_dev

Speciality: React.js Frontend Developer with Maps and Geolocation experience

Rating: 4.8 ⭐ (300+ reviews)

Reason for Selection: Excellent track record of delivering responsive, mobile-first React apps on time

Candidate 4 — mapintegrations

Profile: https://www.fiverr.com/mapintegrations

Speciality: Google Maps API Specialist — custom markers, filters, location services

Rating: 5.0 ⭐ (90+ reviews)

Reason for Selection: Niche specialization in Google Maps integration makes this candidate highly relevant to the specific feature requirements

Candidate 5 — webdev_solutions

Profile: https://www.fiverr.com/webdev_solutions

Speciality: Full Stack Web Developer — React, APIs, Healthcare Apps

Rating: 4.9 ⭐ (180+ reviews)

Reason for Selection: Prior experience building directory and locator-type applications with filtering and search functionality

End of Submission — Olusegun, Joseph Olugbenga | March 2026